Collabora Online Weekly Meeting #3

Date: Nov 26, 2020
Next meeting: Dec 03, 2020
Suggested topics: https://staging.eu.collaboraonline.com/nextcloud/index.php/s/2j94DydLT3XjedN

Attendees: Muhammet, Andras, Nicolas Christener, Gabriel Masei, Szymon, Andreas Kainz, Pedro Silva, Kendy, Thais, Michael, Gökay, Ezinne, Yunusemre, Bayram Çiçek, Ayhan Yalçınsoy
------------

# Agenda:
## Quick update (Muhammet)
  - 36 new contributors, 20+ code contributors
  - hacking in 5 minutes in the cloud.
    - Go to build instructions page and select Gitpod as OS: https://collaboraonline.github.io/post/build-code/
  - COOL Community Roundup #6 published: https://www.collaboraoffice.com/online/collabora-online-community-roundup-6/
  - please ping Muhammet around pull-requests if they seem stuck.

## Contextual toolbars (Andreas Kainz)
  - Status update ?
  - Made a patch for Andreas K (Szymon)
    - https://github.com/CollaboraOnline/online/commit/95440e3e9de57aae49fe3fda225b6f700dcd1794
    - a small mod to the current toolbar, so can annotate the entry with a context property.
    - The patch has an example there … for the table context.
  - Will have a look & play around with it (Andreas K)
  - Can we get it into master ? (Michael)
    - lets get feedback and testing from Andreas first (Szymon)
## Icon theming (css class names has to be defined) (Andreas Kainz)
- Status (Pedro)
  - not got to this yet.
  - Would like to be cautious with the number of classes …
  - AI : turn this into a github ticket (Muhammet)
    - and move discussion / logging of decisions there.
- Next week → will check icons & (Pedro)
  - Can avoid manual work by appending class-names to SVG at build-time
  - AI: Pedro will come up with class names and ping Andreas
  - AI: Pedro will look into the SVG sprite and SVG symbol (probably need more time to test and check with the team)
- Positive feedback from Andreas’ family on icon theming with classes
  - really fun to see, a pleasure to find a solution with Pedro.
  - Not sure we need that many colors in this stuff.
  - Already updated a large number of icons.
  - More classes, easier to change specific stuff – but can make everything similar
  - with 10 colors – can make them all the same, but only with 10 classes.
- Hopefully helps people focus on outline & metaphore instead of color (Michael)
  - Expect future icon themes to start with color changing & then tweak some icons (Andreas)
    - Should be easier to find new contributors for icons.
### Blog post about the iOS app upgrade (Nicolas)
- Plans to write when it is out
- Expect to release in the next few days (Andras)
- Expect to release the Android bits as a 10% testing thing.
- Do beta users get that ? (Nicolas)
  - thought you were in this group (Kendy)
    - necessary to click a link ?
    - Can you check CollaboraOffice – do you have «interna tester» ?
      - Don’t see it (Nicolas)
        - says something about Beta, but nothing else.
  - Anyone wanting early access – please talk to Kendy / Yunusemre
    - we will need your gmail handle – to add you to the testing group
    - then you need to click a link to agree that.
- Also tried to install Android version on Sailfish (Nicolas)
  - not very interested, but can help out if necessary
  - why not ? (Kendy)
    - lets do it off-line, open a ticket.
    - What architecture, logging output.
Mobile / iOS (Pedro)
- good news on the iPad front – the Notebookbar improved for iPad
- discussed with Tor in a screen-sharing meeting
- was clashing with iOS status bar at the top
- have a more clutter-free notebookbar now
- many fixes are included in 6.4
  - its beautiful (Nicolas)
    - whomever worked on it – georgeous.
    - Hope we can attracct users with that.
    - thanks for your support here too ! (Michael)
- various other things, eg. close button fixed for other platforms
- can also be re-used for Chromebooks ? (Nicolas)
  - expect so (Pedro)
Community website (Pedro)
- Forum link – is in the footer & in the community post it could be easier to find at a glance.
- Improved that now, it’s part of the top button – impossible to miss.
- Anyone wanting to improve the content of the website :
  - added instructions on installing Hugo for openSUSE
  - updated README
### Commits for review ? (Muhammet)
- https://github.com/CollaboraOnline/online/pull/604
  - needs review from Pranam – who just did that.
- https://github.com/CollaboraOnline/online/pull/645
  - waiting for a next review
CanvasTileLayer update (Gokay)
- working on twips ↔ Map unit problems, digging for the root cause
- updated split-panes, because of 1 based index for columns.
- 1 core pix ↔ 1 canvas pix ↔ 1 device pix.
- Ideally we get rid of LatLng (Kendy)
  - patch is already getting huge
  - if we think it’s in some sensible state for master – lets merge it.
  - Tell Kendy what to review & get in.
- Perhaps need a workaround for the row/column headers
  - the cell cursor is mis-placed.
### Help / getting setup ?
- All questions / comments welcome here – or on IRC / Telegram etc. ?
- Some recent interested in Android build on IRC
  - https://forum.collaboraonline.com/t/android-app-invisible-text-issue/73
  - Would be great if Mert can answer
    - AI: Ask him (Muhammet)
Admin question (Gabriel)
- if I want to work on something, how can we avoid overlapping / duplication ?
- Lots of ways (Michael)
  - IRC/Telegram→ #cool-dev / @…
  - Be in this call and ask ?
  - File a GH ticket ?
- What is your direction ? (Michael)
  - dynamic change of toolbar type – classic & notebookbar (Gabriel)
    - can be implemented per-document & per-view
    - plan to do it per-document
  - happy to help with code pointers etc. (Michael)
    - better idea to do this per-document first (Szymon)
      - can paste some code pointers of where to look
      - and how it is activated.
      - Help from «eszka» available on IRC.
Server re-boot during session (Kendy)
- The latest snapshot, re-freshes from git, and re-starts
- AI : check vs. Screenshots how we survived (Kara)
### Next Meeting
Next meeting will take place on Thursday, December 03, 2020 at 11:00 am (UTC)